GSoC 2026 Project Proposal

GPU Motion-Adaptive Frame Interpolation

GLSL Compute Shaders · Vulkan 1.2 · MAnalyze + MFlowFps

Applicant: ADIRAJ J.PATIL   ·   Email: adirajpatil007@gmail.com

GitHub: https://github.com/SamHack19  ·   Submitted: February 2026

# 1. Executive Summary

This proposal describes the design and implementation plan for GPU-accelerated motion-adaptive frame interpolation, targeting GSoC 2025. The project re-implements the core algorithms of MVTools (MAnalyse and MFlowFps) as GLSL compute shaders running on Vulkan 1.2, enabling real-time or near-real-time frame rate up-conversion on commodity GPUs.

The implementation is broken into two parallel sub-goals: (1) the motion vector search pipeline, mirroring MAnalyse's hierarchical block matching with SAD/SATD cost functions and diamond search refinement; and (2) the pixel flow and masking pipeline, mirroring MFlowFps's forward/backward warp with occlusion detection and Hann-window blending.

# 2. Background & Motivation

## 2.1  What MVTools does

MVTools is a widely-used AviSynth/VapourSynth plugin for motion estimation and frame interpolation. Its two key components are:

- MAnalyse — exhaustive block matching with sub-pixel refinement to produce dense motion vector fields

- MFlowFps — uses those vectors to synthesize intermediate frames by warping pixels from the source frames to a target time t ∈ (0, 1)

Both components are highly optimized CPU code (SIMD intrinsics, SSE2/AVX2) but are inherently serial per-frame and do not exploit GPU parallelism.

## 2.2  Why GPU?

Block matching is embarrassingly parallel: each block is independent, each candidate within a block is independent. A modern GPU can evaluate thousands of SAD candidates simultaneously, making GPU acceleration a natural fit. For 1080p with 8×8 blocks, there are ~32,000 independent block-matching problems per frame pair. Modern integrated and discrete GPUs can dispatch all 32,000 workgroups in a single command buffer submission.

# 3. Technical Approach

## 3.1  MAnalyze — Motion Vector Search

Each Vulkan workgroup handles exactly one block. The algorithm within a workgroup proceeds as:

  - Shared memory load: All threads cooperatively load the reference search window (BLOCK_SIZE + 2×SEARCH_RANGE)² into LDS (Local Data Share), amortizing texture bandwidth across the workgroup.

  - Parallel exhaustive scan: Threads stripe across all (2R+1)² candidates. Each thread computes a SAD or SATD cost plus a motion cost penalty λ|mv|².

  - Parallel reduction: Tree reduction in LDS to find the single best (cost, dx, dy) across all candidates.

  - Diamond search refinement: Thread 0 runs a large (8-point) then small (4-point) diamond search around the best exhaustive result, iterating until convergence.

  - Half-pixel refinement: Optional: hardware bilinear filtering evaluates 8 half-pel neighbours, improving accuracy with minimal overhead.

Hierarchical ME is achieved by dispatching the analyze shader coarse-to-fine across an image pyramid built by pyramid_downsample.glsl (5-tap Gaussian). MVs from each coarser level are upscaled by mv_upsample.glsl to serve as predictors at the finer level.

// Specialization constants — set at pipeline creation, no runtime branchinglayout(constant_id = 0) const int  BLOCK_SIZE   = 8;layout(constant_id = 1) const int  SEARCH_RANGE = 16;layout(constant_id = 3) const bool USE_SATD     = true;layout(constant_id = 4) const bool SUBPEL       = true;

## 3.2  MFlowFps — Pixel Flow & Frame Interpolation

Frame interpolation at time t proceeds in two compute passes:

  - Pass A — Pixel Splat: Each source pixel computes its destination at time t (fwd: px + mv×t; bwd: px − mv×(1−t)) and atomically accumulates color + Hann weight into rgba32f accumulation images.

  - Pass B — Normalize & Blend: Each output pixel normalizes both accumulation buffers, then performs occlusion-aware blending: w_fwd = (1−t)×(1−occ_fwd), w_bwd = t×(1−occ_bwd). Pixels where both directions are occluded fall back to direct temporal blend.

## 3.3  Occlusion Detection

A dedicated occlusion_detect.glsl shader computes a per-pixel mask before interpolation:

- Forward-backward consistency: apply fwd MV, look up bwd MV at destination, measure round-trip error. Error > threshold → occlusion.

- SAD reliability: blocks with high distortion (normalized SAD > threshold) are flagged as unreliable; the blend stage falls back toward direct temporal mix for those pixels.

## 3.4  Known Limitations & Questions for Maintainer

The current design has the following open questions that I would like the project maintainer to weigh in on before coding begins:

| Question for Maintainer | Area |
| --- | --- |
| Is SAD + SATD cost function sufficient, or does the project require rate-distortion with Lagrange multipliers (like x264)? | Cost Function |
| Should motion vectors match mvtools' exact quarter-pel format (dx*4, dy*4), or is a different sub-pel encoding preferred? | MV Format |
| Is the Hann-window block blending the right choice for MFlowFps, or should we use a different overlap-weighting scheme? | Blending |
| For occlusion detection, is forward-backward consistency sufficient, or should we also add forward-flow divergence (as in some optical flow papers)? | Occlusion |
| Are there specific test clips / ground-truth datasets the project should validate against? | Testing |
| Should the implementation target Vulkan 1.2 only, or should OpenGL 4.3+ compatibility be maintained? | Backend |
| Is GL_EXT_shader_atomic_float required for the splat pass, or is a separate per-block reduction pass acceptable to avoid atomics? | Atomics |
| How closely should the block grid, overlap, and search range defaults mirror the mvtools defaults (e.g., blksize=8, overlap=0, searchparam=2)? | Defaults |

# 4. Implementation Plan & Timeline

The project spans 13 weeks from the community bonding period through the final evaluation. Sub-goals can be developed in parallel once the shared infrastructure (Vulkan device, descriptor sets, image pyramid) is complete.

| Period | Task / Milestone | Deliverable | Phase |
| --- | --- | --- | --- |
| May 8–26(Community Bonding) | Study mvtools source(MVTools2 github) | Read MAnalyse.cpp, MFlowFps.cpp line by line; document SAD/SATD, diamond search, block overlap conventions | Prep |
| May 27–Jun 9 (W1–2) | Vulkan scaffolding& pyramid shader | Working pyramid_downsample.glsl + host driver skeleton; glslc CI pipeline; GPU image pyramid validated against CPU reference | MAnalyze |
| Jun 10–23(W3–4) | Parallel exhaustive+ SAD/SATD | motion_analyze.glsl: parallel candidate scan + reduction; unit test: compare MV output vs CPU mvtools on test clips | MAnalyze |
| Jun 24–Jul 7 (W5–6) | Diamond search +half-pel refine | Diamond + small-diamond refinement; half-pixel bilinear step; midpoint report | MAnalyze |
| Jul 8–21(W7–8) | Hierarchical ME +mv_upsample | Coarse-to-fine pipeline; mv_upsample.glsl; PSNR/SSIM regression suite vs software mvtools | MAnalyze |
| Jul 22–Aug 4 (W9–10) | Occlusion detect +forward splat (Pass A) | occlusion_detect.glsl (F-B consistency); motion_flow_fps Pass A: Hann-weighted pixel splat into accum buffers | MFlowFps |
| Aug 5–18(W11–12) | Blend pass +fallback | Pass B: normalize + occlusion-aware blend; direct temporal fallback for low-reliability regions; end-to-end interpolation at 60/120fps | MFlowFps |
| Aug 19–26(W13 Final) | Polish, docs,PR submission | Atomic float fix (GL_EXT_shader_atomic_float); full README; performance benchmarks; final diff vs mvtools quality | Final |

# 5. Prior Work & Code Submitted

As part of this application, I have already written a skeleton implementation covering the full pipeline. The following shaders and host driver are attached and available on GitHub at [repolink]:https://github.com/SamHack19/motion-interp-gpu

- motion_analyze.glsl — full parallel scan + diamond + half-pel (specialization constants for block size, range, SATD, subpel)

- motion_flow_fps.glsl — two-pass splat + blend with Hann weighting and occlusion masking

- occlusion_detect.glsl — F-B consistency + SAD reliability per pixel

- pyramid_downsample.glsl — 5-tap Gaussian pyramid builder

- mv_upsample.glsl — coarse→fine MV propagation

- motion_interp.h / motion_interp.c — Vulkan host driver: pipeline creation, push constants, dispatch sequence

- CMakeLists.txt — glslc SPIR-V compilation + C array embedding via EmbedSpv.cmake

This prior work is shared as evidence of feasibility and my understanding of the problem, not as the final deliverable. I expect significant refinement based on maintainer feedback.

# 6. About Me

## 6.1  Technical Background

- Proficient in C (5+ years), GLSL compute shaders (2 years), Vulkan API (1 year)

- Prior GPU work: [e.g., wrote a WebGPU fluid simulation; implemented SSAO in OpenGL; contributed compute shaders to project X]

- Familiar with video processing fundamentals: YUV color spaces, block DCT, entropy coding, motion estimation from studying H.264 spec and reading x264 source

- Read through MVTools2 source (MAnalyse.cpp ~3000 lines, MFlowFps.cpp ~1500 lines) in preparation for this proposal

## 6.2  Availability

- Available 35–40 hours/week during GSoC period (no conflicting internship or courses)

- Timezone:  IST UTC+5:30] — comfortable overlapping with [expected maintainer timezone]

- Have access to: NVIDIA RTX 3060 (Vulkan 1.3), AMD RX 580 (Vulkan 1.2) for cross-vendor testing

## 6.3  Communication

I commit to weekly progress updates on the project mailing list / Discord, a mid-term blog post, and a final write-up. I will open draft PRs early for incremental feedback rather than submitting a large batch at the end.

# 7. Request for Feedback

Before I finalize the implementation, I would appreciate the maintainer's input on the following high-level questions:

Q1 — Overall approach: Does the hierarchical block-matching → diamond refinement → half-pel pipeline correctly model what MAnalyse does? Is there a step I have misunderstood or missed (e.g., the way mvtools handles the intra-block predictor list or the Hadamard cost normalization)?

Q2 — MV encoding: I'm storing MVs as ivec4(dx*4, dy*4, cost, flags) in quarter-pel units. Is this the right convention for downstream compatibility, or should the output format match a different standard?

Q3 — Splat atomics: The Pass A pixel splat currently has a race condition on overlapping blocks. I plan to fix this using GL_EXT_shader_atomic_float. Is this extension acceptable, or is a separate per-block accumulation + reduction pass preferred for wider hardware support?

Q4 — Quality target: What is the acceptable PSNR/SSIM gap vs the CPU mvtools reference? Is 'visually equivalent on typical anime/live-action content' sufficient, or is there a numeric regression budget?

Q5 — Scope: Should chroma-aware cost (weighted YUV SAD) be in scope for this GSoC project, or is luma-only sufficient?

Thank you for reviewing this proposal. I look forward to your feedback.